Before the meeting: update the WIP list, print or share this page, then delete this line. The chair keeps time. If a topic needs more than its minutes, give it an owner and a time after the meeting.

WIP meeting agenda

30 minutes, once a week. Every live project, in the same order.

| Date and time: | Where: |
| --- | --- |
| Chair: |  |
| Who's there: |  |

Chair: the person who keeps time and reads back the actions at the end.

Last week's actions Before the meeting

The chair fills this in before the meeting starts: done or not done, nothing more. Anything not done goes into item 1 or 2.

| What | Who | By when | Done? |
| --- | --- | --- | --- |

1. Late or at risk 10 min

Start here, not with the biggest client. For each one: what's wrong, what moves if it stays late, and one decision before you move on. Fix it after the meeting, not in it.

| Project | What's wrong | What moves if it's late | Decision |
| --- | --- | --- | --- |

2. Due this week 8 min

Read out every date between today and Friday. The owner answers yes or no: still on track? A no goes straight into the actions.

| Day | What's due | Project | Who | On track? |
| --- | --- | --- | --- | --- |

3. Waiting on the client 5 min

For each client: one person sends one email, with every ask in it, by a set time today. Write who and when here. Use the email template.

| Client | What we need, and by when | Who sends it | Sent by |
| --- | --- | --- | --- |

4. New work and who has room 5 min

New jobs, quotes and change requests. Before the meeting, each person writes the days they have free this week next to their name. Nobody takes new work beyond that.

| New work | Who has room | Next step |
| --- | --- | --- |

5. Read back the actions 2 min

The chair reads every action out: what, who, by when. An action without a name or a date isn't an action yet. Send the list to everyone straight after.

☐ Actions read back and sent to everyone

Actions

One line per action. Start each one with a verb.

| What | Who | By when |
| --- | --- | --- |

Next WIP meeting: ______________________